Final Engineering Progress Report: NSP Framework Development

1. Executive Summary

This report details the comprehensive engineering and theoretical development of the Neural State-Space Process (NSP) framework, designed to detect Semantic Drift in LLM-based program repair trajectories. Over the course of this phase, we successfully transitioned from raw, unstructured CSV data to a fully automated, end-to-end data generation and model fitting pipeline. The infrastructure is now capable of autonomously resolving real-world GitHub bugs using local LLMs and fitting continuous-time State-Space models to extract latent repair dynamics.

2. Phase 1: Data Standardization & Canonical Corpus Creation

Objective: Cleanse and structure the raw experimental data.

- Raw Data: 1,184 records derived from a raw CSV file.

- Action: Developed a pipeline to parse, clean, and standardize the data. Differentiated between setup failures (130 records) and valid repair runs (1,054 Canonical Core records).

- Output: A version-controlled, frozen Canonical Corpus (corpus_manifest_v1.0.csv) with integrated semantic completeness metrics, ready for analytical processing.

3. Phase 2: NSP-Trace v1.0 Standardization

Objective: Establish a structured, round-level trace standard for trajectory analysis.

- Action: Designed the NSP-Trace v1.0 JSON schema, capturing operational, evaluation, and semantic layers of LLM repair actions.

- Validation: Developed an automated trace_validator.py script that successfully validated 100% of the 1,184 generated trace files against the schema, ensuring structural integrity for downstream modeling.

4. Phase 3: Theoretical Modeling & Algorithm Implementation (PyTorch)

Objective: Build the mathematical core of the NSP framework.

- Algorithms Implemented:

  - Kalman Filter (NSP-FILTER): Baseline linear-Gaussian state estimator.

  - Classical EM (NSP-FIT-EM): Implemented the exact Expectation-Maximization algorithm using RTS Smoothers and closed-form M-steps.

  - Particle Filter: Implemented a 1000-particle Bootstrap filter for non-linear/non-Gaussian trajectory modeling.

- Validation: Successfully validated all three estimators on synthetic data, proving monotonic Log-Likelihood convergence and accurate parameter recovery (A_error = 0.045).

5. Phase 4: Autonomous Data Generation Engine (NSPRepairRunner)

Objective: Generate real-world, multi-round repair trajectories (T>2) using LLMs.

- Action: Engineered a robust, provider-agnostic NSPRepairRunner pipeline.

- Capabilities:

  - RepositoryManager: Autonomously clones live GitHub repositories and handles branch/commit fallbacks.

  - LLMProvider: Integrated with Ollama (qwen2.5-coder:3b model) for local, cost-effective inference.

  - PatchEngine: A resilient engine designed to parse unpredictable LLM JSON outputs, handle missing fields, sanitize strings, and apply search-and-replace patches safely.

- Real-World Execution: Successfully executed the runner on live Topcoder challenges, generating valid 3-round trajectories where the LLM attempted to fix real bugs.

5. Phase 5: End-to-End Pipeline Integration

Objective: Connect the generated real-world data to the theoretical models.

- Action: Extracted 21-dimensional feature vectors (yt) from the real Topcoder trajectories.

- Result: Successfully fitted the Classical EM algorithm on the real, multi-step (T=3) trajectories. The model converged rapidly (Log-Likelihood increased from 1.85 to 385.53), proving that the mathematical models can successfully process real, unpredictable LLM behavior.

6. Version Control & Reproducibility

All components, including scripts, schemas, generated traces, and PyTorch models, have been committed to the Git repository. The repository is structured to ensure full reproducibility of the data generation, extraction, and model fitting phases.

7. Next Steps for FSE Paper

The engineering and theoretical foundation is complete. The subsequent steps involve:

- Scale Up Data Generation: Execute the NSPRepairRunner across 50-100 live Python tasks to generate a statistically significant dataset of multi-round trajectories.

- Drift Extraction: Run the trained EM model on this dataset to extract hidden state evolutions (zt) and identify Semantic Drift onset points.

- Paper Drafting: Populate the pre-defined experimental structure (RQ1-RQ4) and Figures (1-7) with the extracted results.